# Ageless Movement — Access & Accounts Needed from the Director

This is everything I need from you to get the app live on the web and into the Apple App Store + Google Play. It's grouped by area, each with what I need, why, and roughly what it costs. Items marked 🔴 blocker stop launch until they're sorted; 🟠 soon are needed shortly after; 🟢 later can wait.

Best way to hand this over: create the accounts below under one business identity — the company email + a shared password manager (1Password / Bitwarden) — and add me as a member/collaborator rather than emailing passwords. That keeps ownership with the business: if I ever step away, you still own everything. Don't create these under my personal accounts.

## Access / logins I need from you (so I can set the rest up myself)

✅ Already in hand — you have logins for these, so nothing's needed from the Director: handsdan.com hosting/DNS · Resend · Stripe.

I can configure the rest myself once you give me access — ideally by inviting me as a member (each supports it) so I use my own login + 2FA rather than us sharing passwords.

Still need access (you grant, I configure):

| Service | How to give me access |
| --- | --- |
| Render (app hosting) | Invite me as a team member; you cover billing (see §2) |
| Vimeo (video) | Add me as a team member, or share the login |
| Google Cloud (the "Sign in with Google" project) | Add me as Editor |
| Google Search Console (verify handsdan.com ) | Add me as a full / owner user |

🔒 Only you can create these first (identity / fee), then add me:

| Service | Why it has to be you | Then |
| --- | --- | --- |
| Google Play Console | Identity verification + D-U-N-S + $25 fee | Add me as a user |
| Apple Developer / App Store Connect | Legal identity + D-U-N-S + $99/yr fee | Add me as a user |

Most of the Google items hang off one business Google account — if you add me to it (or to each console individually), it covers Cloud, Search Console, Play, and Firebase (push, later). Please turn on 2FA; for any shared logins, keep the password and the 2FA codes in the shared password manager.

## 1. Domain & DNS — agelessmovement.handsdan.com 🔴 blocker

✅ Decided: the app lives at agelessmovement.handsdan.com — a subdomain of your existing handsdan.com. Nothing new to buy, and because the server serves both the API and the website from one host, the whole app fits on this one subdomain.

- ✅ DNS access — in hand. You have the handsdan.com hosting/DNS login, so we can add these records ourselves (no Director request needed). Just confirm which dashboard it is (Cloudflare, GoDaddy, etc.) so I add the records in the right place.

- Records that will be needed:

  - agelessmovement.handsdan.com → CNAME to the Render host (web app + API).

  - Email records, on child names so they don't clash with the CNAME above: send.agelessmovement.handsdan.com (MX + SPF), resend._domainkey… (DKIM), _dmarc… (DMARC) — Resend gives the exact values.

  - One-off TXT verification records for Render (domain ownership), Google (Search Console, for the login authorized-domain — see §6), and Apple if we add Sign in with Apple.

- HTTPS certificate: Render auto-provisions it for the subdomain — nothing to buy or configure there.

## 2. Hosting & Server — Render 🔴 blocker

Note on the existing handsdan.com hosting (which you have): that's great for the DNS + a marketing site, but the Ageless Movement backend needs an always-on Node.js process + a persistent writable disk (the encrypted database + uploaded files live there). Standard shared/website hosting can't run that — so we still need Render (or equivalent). The one exception: if handsdan.com runs on a VPS / cloud server we fully control, we could host there instead (at the cost of managing the server ourselves). Tell me what the handsdan hosting actually is and I'll confirm whether Render is needed.

- A Render account (https://render.com) on a paid plan — the app needs an always-on service + a persistent disk (the database lives there). Add me as a team member, or create it and share access.

- Billing set up on that account (card on file).

- Why: this is where the live app and the members' database actually run.

- Cost: ~$7–25/month depending on tier + disk size.

## 3. Production Secrets (you own these, I help generate) 🔴 blocker

- DB_ENCRYPTION_KEY — the key that encrypts the members' database at rest. I'll generate it; you store the master copy in the password manager (ideally a second copy offline too). ⚠️ This is the one secret with no recovery — if it's lost, the database can never be decrypted again. It can be rotated any time as long as you still hold the current one; the danger is only losing every copy.

- JWT_SECRET — secures login sessions. I generate, you keep a copy.

- What I need from you: somewhere safe (the shared vault) to record them.

## 4. Transactional Email — Resend 🟠 soon

✅ Account created + you have the login. Remaining steps:

- Confirm the sending domain. My recommendation: send from agelessmovement.handsdan.com — it matches the app and keeps the app's email reputation isolated from your main handsdan.com inbox, so app emails can never hurt Dan's normal email deliverability.

  - Alternative: verify the root handsdan.com and send from noreply@handsdan.com (reads as the parent brand). Either is fine — your call.

- Add the Resend DNS records (the send. / resend._domainkey. / _dmarc. records from §1) so emails authenticate (SPF/DKIM/DMARC) and don't land in spam.

- Set the "from" address, e.g. Ageless Movement <noreply@agelessmovement.handsdan.com>.

- Why: password-reset emails. Until the domain is verified, only test emails to your own address deliver — real users can't reset their password.

- Cost:free up to ~3,000 emails/month, then ~$20/month.

## 5. Video Hosting — Vimeo 🟠 soon

- Access to the Vimeo account that holds the workout videos (the app embeds Vimeo players) — login or added as a team member.

- Confirm the plan tier — we want one that allows private/domain-restricted embedding (lock playback to agelessmovement.handsdan.com) and hides Vimeo branding (Vimeo Standard/Pro or higher).

- Why: every exercise/follow-along video streams from here.

- Cost: ~$12–33/month depending on tier.

## 6. "Sign in with Google" — Google Cloud / OAuth 🟠 soon

To add Google login, I need these set up under the business Google account (ideally the same one used for Google Play, §8):

- A Google Cloud Console project (https://console.cloud.google.com).

- OAuth consent screen configured + published: app name (Ageless Movement), logo, support email, the Privacy Policy + Terms URLs, and handsdan.com as an authorized domain. Scopes are just basic email + profile (non-sensitive, so normally no lengthy Google review).

- Verify handsdan.com in Google Search Console (free) — required before Google will accept it as an authorized domain.

- OAuth Client IDs (I'll tell you exactly what to create + provide the fingerprints):

  - Web client (ID + secret) — website + server-side token check.

  - Android client — needs the app package com.agelessmovement.app + the signing SHA-1 (I provide it).

  - iOS client — needs the iOS bundle ID.

- Cost:free.

⚠️ Apple knock-on — important decision. Apple's App Store rule (Guideline 4.8) says if the iPhone app offers Google sign-in, it must also offer "Sign in with Apple." So enabling Google login on iOS means we also build Apple login (needs an Apple Services ID + Sign-In key from the Developer account — no extra cost, but it's extra setup + engineering). Decision I need: Google login on iOS too, or web + Android only? (Android/web have no such rule.)

Engineering note (my side, not yours): I build the OAuth flow — server verifies Google's token, links or creates the account, issues our session — plus the buttons on web + native, and account-linking for users who already signed up with email/password.

## 7. Apple App Store (iPhone/iPad) 🟠 soon

- Apple Developer Program enrollment (https://developer.apple.com) — $99/year.

  - For a company account (recommended), Apple requires a D-U-N-S number for the legal business entity (free, can take a few days to get).

  - Needs the legal business name, address, and a verification phone number.

- Add me to App Store Connect as a user once enrolled.

- A Mac for the iOS build — Apple requires macOS to build/submit. Options: use a Mac you already have, or buy a Mac mini ($599 one-time), or a cloud-Mac service ($20–50/month while building).

- "Sign in with Apple" (a Services ID + a Sign-In key) — only if we enable Google login on iOS (see §6). Included with the Developer account.

- Note: Android can be built without any of this — so we can ship Android first.

## 8. Google Play Store (Android) 🟠 soon

- Google Play Developer account (https://play.google.com/console) — $25 one-time.

  - Needs a Google account (use the business one) and identity verification; for an organisation account Google also requires a D-U-N-S number + business details.

- Add me to the Play Console as a user.

- Why: required to publish the Android app (we can start with a private internal-testing track before going public).

## 9. Payments — Stripe 🟢 later (only when we sell plans in-app)

Important — Stripe is not "in-app purchases," and isn't needed at launch. Selling digital upgrades inside the iOS/Android app must use Apple/Google's billing (15–30% cut), not Stripe — using Stripe for in-app digital goods gets the app rejected. Stripe is for the web version and off-app payments (e.g. a coach-sent link). The app already routes paid upgrades to the coach, who collects payment manually — so we can launch with zero payment code and zero store cut. Add self-serve Stripe on the web first; only reach for in-app purchases (IAP) if we specifically need to sell inside the native apps.

- ✅ Stripe login already in hand — nothing needed from the Director here. (It should be connected to the business bank account, which it presumably already is.)

- Decision: whether paid upgrades happen inside the app or off-app. In-app digital subscriptions on iOS/Android must use Apple/Google billing (they take 15–30%). Off-app (Stripe link / handled by the coach) avoids that cut.

- Cost: no monthly fee; ~2.9% + 30¢ per transaction, plus the store cut if in-app.

## 10. Later / optional infrastructure 🟢

- Push notifications (when we want them): Android uses Firebase Cloud Messaging (free Firebase project under the business Google account); iOS uses Apple Push Notification service (an APNs key from the Apple Developer account — no extra cost). Today notifications are in-app only.

- Off-box backups: the app writes daily encrypted DB backups, but they sit on the same Render disk as the live DB. A Render disk-snapshot schedule, or copying them to external storage (AWS S3 / Backblaze B2, ~a few $/month), protects against disk loss. (See SECURITY.md L9.)

## 11. Brand & Legal 🟠 soon

- Legal entity details — registered business name + address. Required for the app store listings, the privacy policy, and the email footer.

- Lawyer-reviewed Terms of Service + Privacy Policy — the app handles health data, so these need real legal copy (we have placeholder text in place now). The re-consent system is already built; I just need the final wording. (Also used as the Privacy/Terms URLs on the Google consent screen, §6.)

- A public Privacy Policy URL (we can host it at agelessmovement.handsdan.com/privacy).

- High-resolution logo — ideally a 1024×1024 PNG master (we're currently using a 512px version) for crisp app icons, plus brand colours.

- App store listing content — short description, full description, keywords, category, age rating answers, and a support email + (optional) marketing URL.

- Screenshots sign-off — I'll produce store screenshots; you approve them.

## 12. Decisions I Need From You (no cost, just answers)

- What is the handsdan.com hosting? (a shared web host vs. a VPS we control) — determines whether we still need Render (§2). Also: which DNS dashboard is it?

- Email "from" address — subdomain vs root (§4).

- Google login on iOS too, or web + Android only? (drives whether we also build Sign in with Apple — §6).

- In-app vs off-app payments (§9).

- Who is an "admin" coach — the app supports multiple coaches; you decide who has full admin rights vs. a regular coach.

- Support contact — the email/phone shown to users for help.

- Data retention stance — how long we keep data for inactive/deleted members (GDPR self-delete is already built; this is a policy choice).

## Quick budget summary

| Item | Cost | When |
| --- | --- | --- |
| Domain ( handsdan.com subdomain) | $0 — already owned | now |
| Render hosting | ~$7–25 / month | at launch |
| Resend (email) | free → ~$20 / month | at launch |
| Vimeo (video) | ~$12–33 / month | at launch |
| Google Sign-In (Cloud + Search Console) | free | with login |
| Apple Developer | $99 / year | for iOS |
| Mac for iOS builds | ~$599 once or ~$20–50/mo cloud | for iOS |
| Google Play | $25 one-time | for Android |
| Sign in with Apple / APNs / FCM push | free / included | as needed |
| Off-box backups (optional) | ~$1–5 / month | ops |
| Stripe | ~2.9% + 30¢ per sale | when selling |
| D-U-N-S number | free (a few days) | for store org accounts |

Rough run-rate once live: ~$40–80 / month + the one-time store/Mac costs.

## Fastest path to a working app

- DNS access + Render + secrets (§1–3) → the web app goes live at agelessmovement.handsdan.com.

- Resend domain + Vimeo (§4–5) → email and videos work for real users.

- Google Sign-In (§6) → social login (decide the iOS question first).

- Google Play (§8) → Android app in testing (no Mac needed).

- Apple (§7) → iPhone app (needs the Mac + Developer account).

- Legal + brand (§11) in parallel — needed before inviting real/EU users.

The matching engineering tasks are tracked in LAUNCH-CHECKLIST.md and GOING-NATIVE.md.